|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1)Executive Summary | | | | |
| Project Manager | | Status Date | Phase | |
| *Ryan Meuth* | | 10/13/2020 | Week 4 | |
| Project Status Schedule | G | Have made solid progress in all three of our exercises | | |
| Green = Launch On Schedule | Yellow =Tasks Behind Schedule | | | Red = Critical Path Impact |
| Project Document Repository | [Line Drawing](https://editor.p5js.org/jlbudd/sketches/7OsiQhYpJ) [Target Practice](https://editor.p5js.org/anaveed1/sketches/ITbwqpKcU)  [Guitar Hero](https://editor.p5js.org/nqsullivan/sketches/fNYtHBUYa) | | | |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 2) Key Schedule Milestone Tracking from Gantt Chart | | | | |
| Tasks | Target Date | Actual Date | Status (%) | Comments |
| Guitar Hero GUI Components | 10/13/20 | 10/13/20 | 100% |  |
| Line Drawing Implementation | 10/27/20 | 10/13/20 | 75% | Need to work on scoring and stars |
| Target Practice Implementation | 10/29/20 | 10/13/20 | 75% | Need to work on scoring and stars |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

|  |
| --- |
| 3) Progress from This Week *<should include pending tasks from previous week>* |

* Basics of target game complete, the user is shown 10 circles and has to click on them
* Basics of line drawing game complete, the user is given two circles and they have to make a point between them, they are then given a score using linear regression
* Basics of guitar hero complete, the user is shown keys falling down that they have to press before they hit a line on the bottom
* Worked on timer/stopwatch that can be used in games for scoring

|  |
| --- |
| 4) Progress Planned for Next Week |

* Have the timer implemented inside the target game and begin work on animations
* Continue working on the scoring on of the line drawing game
* Continue working on the animations for the guitar hero game

|  |
| --- |
| 5) Gantt Chart Updated *<add the newest Gantt Chart>* |

[Gantt Chart 10/13/2020.xlsx](https://drive.google.com/file/d/11nJWJbH-tJtJze--QL7j68Xzui3mJeC2/view?usp=sharing)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 6) Team-Evaluation for the Week | | | | | |
| Team Member Name | Absent | Poor | Fair | Good | Outstanding |
| Abdur Naveed |  |  |  |  | X |
| Joshua Budd |  |  |  |  | X |
| Nathaniel Sullivan |  |  |  |  | X |
| Ryan Keyser |  |  |  |  | X |