|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1)Executive Summary | | | | |
| Project Manager | | Status Date | Phase | |
| *Ryan Meuth* | | 10/27/2020 | Week 6 | |
| Project Status Schedule | G | Have made solid progress in all three of our exercises and homescreen | | |
| Green = Launch On Schedule | Yellow =Tasks Behind Schedule | | | Red = Critical Path Impact |
| Project Document Repository | [Pause Screen Demo](https://editor.p5js.org/nsulliv7/sketches/kQtbG-H-V)  [Line Drawing](https://editor.p5js.org/jlbudd/sketches/7OsiQhYpJ)  [Target Practice](https://editor.p5js.org/anaveed1/sketches/ITbwqpKcU)  [Guitar Hero](https://editor.p5js.org/nqsullivan/sketches/fNYtHBUYa)  [Front Page](https://editor.p5js.org/rjkeyser/sketches/l05TQ8Lm7) | | | |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 2) Key Schedule Milestone Tracking from Gantt Chart | | | | |
| Tasks | Target Date | Actual Date | Status (%) | Comments |
| Line Drawing Define feedback | 10/22/2020 | 10/20/2020 | 90% | Line scoring needs to be finalized |
| Target Practice Define feedback | 10/23/2020 | 10/20/2020 | 80% | Need more work on the scoring |
| Guitar Hero Define feedback | 10/27/2020 | 10/20/2020 | 85% | Scoring and sounds need to be finalized |
| Line Drawing Implementation | 10/27/2020 | 10/20/2020 | 80% | Popup needs to be fitted with custom text and states |
| Target Practice Implementation | 10/30/2020 | 10/20/2020 | 80% | Need to continue working on scoring and animation |
| Guitar Hero Implementation | 11/02/2020 | 10/20/2020 | 80% | Needs more work on animations |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

|  |
| --- |
| 3) Progress from This Week *<should include pending tasks from previous week>* |

* Worked on sound and animation for the Guitar Hero game.
* Create a dialogue box with buttons to be used in all games
* Working on putting more detail on the home page and making it more appealing.

|  |
| --- |
| 4) Progress Planned for Next Week |

* Continue to work on sound for Guitar Hero game
* Implement dialogue box into all of the games
* Allow dialogue box’s buttons to perform actions
* Keep on detailing the home screen with more color and figuring out how

I can make the buttons go to different games.

|  |
| --- |
| 5) Gantt Chart Updated *<add the newest Gantt Chart>* |

[Gantt Chart 10/27](https://drive.google.com/file/d/17haf5SfKuFYleJTwzssNvtgoKyBGkMFP/view?usp=sharing)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 6) Team-Evaluation for the Week | | | | | |
| Team Member Name | Absent | Poor | Fair | Good | Outstanding |
| Abdur Naveed |  |  |  |  | X |
| Joshua Budd |  |  |  |  | X |
| Nathaniel Sullivan |  |  |  |  | X |
| Ryan Keyser |  |  |  |  | X |